IMPLEMENTATION PLAN

Intelligent Honeypot & Intruder Profiling System  ·  v2.0  (+ Geolocation)

# 1. Project Scope

This plan now includes the Geolocation Enrichment module added in v2.0. Yellow-highlighted tasks are new additions beyond the original scope.

★ Yellow rows = new tasks / deliverables added for geolocation support

# 2. Deliverables

| # | Deliverable | Type | Status |
| --- | --- | --- | --- |
| 1 | server.py — Honeypot Ad Server + Geo Enrichment | Python Script | To Build |
| 2 | client.py — Browser Simulator | Python Script | To Build |
| 3 | dashboard.html — Monitoring UI with World Map | HTML/CSS/JS | To Build |
| 4 | System Architecture Document (v2) | DOCX | Complete |
| 5 | End-to-End Flow Document (v2) | DOCX | Complete |
| 6 | Implementation Plan (this doc, v2) | DOCX | Complete |
| 7 | requirements.txt | Text File | To Build |

# 3. Implementation Phases

## Phase 1 — Server Core  (server.py)

| # | Task | Priority | Notes |
| --- | --- | --- | --- |
| 1.1 | Set up Flask app with CORS enabled | High | flask-cors |
| 1.2 | Implement GET /ad/serve | High | Core endpoint |
| 1.3 | Implement GET /ad/pixel | High | 1×1 GIF beacon |
| 1.4 | Implement GET /ad/click | High | Redirect logging |
| 1.5 ★ | Implement geolocate_ip() — ip-api.com lookup with in-memory cache | High | requests + cache dict |
| 1.6 ★ | Localhost / private IP detection → return placeholder geo dict | High | 127.0.0.1, ::1 |
| 1.7 ★ | Add geo-based threat signals to compute_threat_score() | High | VPN, cloud, DC ASN |
| 1.8 | Implement fingerprint_client() — MD5 hash | High | hashlib |
| 1.9 | Implement classify_client() — UA keyword classification | High | Returns enum |
| 1.10 | JSON log persistence — append enriched records | High | UUID per record |
| 1.11 | GET /logs — REST endpoint for dashboard | High | Returns full log |
| 1.12 | Colourised terminal output per request | Medium | colorama |

## Phase 2 — Client Simulator  (client.py)

| # | Task | Priority | Notes |
| --- | --- | --- | --- |
| 2.1 | Define 4 client profiles with distinct header sets | High | browser/bot/scanner/scraper |
| 2.2 | Implement request sequence: /serve → /pixel → /click | High | requests library |
| 2.3 | Inject cookies per profile | Medium | Session cookies |
| 2.4 ★ | Print resolved geolocation (city, country, ISP) in session summary | Medium | From server response |
| 2.5 | CLI argument --profile for profile selection | Medium | argparse |
| 2.6 | Graceful error handling if server is unreachable | High | ConnectionError catch |

## Phase 3 — Monitoring Dashboard  (dashboard.html)

| # | Task | Priority | Notes |
| --- | --- | --- | --- |
| 3.1 | Responsive single-page dashboard layout | High | Pure HTML/CSS/JS |
| 3.2 | Live event feed — polls /logs every 3 seconds | High | fetch() + setInterval |
| 3.3 ★ | World map (Leaflet.js) with colour-coded pins per IP lat/lon | High | Leaflet CDN + OSM tiles |
| 3.4 ★ | Pin popups: IP, city, country, ISP, threat score, fingerprint | High | Leaflet popup API |
| 3.5 ★ | Top Countries bar chart — request count per countryCode | Medium | Chart.js |
| 3.6 ★ | ISP / ASN table — highlight cloud and VPN providers | Medium | CSS highlight |
| 3.7 | Live event feed: City + Country column added | High | geo.city, geo.country |
| 3.8 | Threat score bar chart | High | Chart.js |
| 3.9 | Client type doughnut chart | High | Chart.js |
| 3.10 | Summary stat cards: total requests, unique IPs, high-risk count | Medium | Computed from logs |
| 3.11 | Colour-code feed rows by risk level | Medium | CSS class per score |
| 3.12 | Connectivity error banner with auto-retry | Low | Catch fetch error |

# 4. Dependencies

| Package | Version | Used In | Install |
| --- | --- | --- | --- |
| flask | >=2.3 | server.py | pip install flask |
| flask-cors | >=4.0 | server.py | pip install flask-cors |
| requests | >=2.31 | server.py, client.py | pip install requests |
| colorama | >=0.4 | server.py, client.py | pip install colorama |
| ip-api.com ★ | Free tier | server.py | No install — HTTP call via requests |
| Chart.js | 4.x CDN | dashboard.html | Loaded via CDN — no install |
| Leaflet.js ★ | 1.9.x CDN | dashboard.html | Loaded via CDN — no install |

Quick install: pip install flask flask-cors requests colorama

# 5. Test Strategy

| # | Test | Expected Outcome | Verified By |
| --- | --- | --- | --- |
| T1 | Run client --profile browser | Score < 30, type = browser | Terminal + dashboard |
| T2 | Run client --profile bot | Score 40–60, type = bot | Terminal + dashboard |
| T3 | Run client --profile scanner | Score > 60, type = scanner | Terminal + dashboard |
| T4 | Run client --profile scraper | Score 30–60, type = scraper | Terminal + dashboard |
| T5 ★ | Inspect log for geo object | country, city, ISP, lat/lon present | honeypot_logs.json |
| T6 ★ | Open dashboard — check world map | Pin visible; popup shows city/ISP | Dashboard visual |
| T7 ★ | Disconnect internet, run client | geo = null; GEO_API_FAIL flag; logging continues | honeypot_logs.json |
| T8 | Hit unknown endpoint | 404 logged as path-scan | honeypot_logs.json |
| T9 | Stop server, open dashboard | Red connectivity banner | Dashboard UI |

# 6. Professor Demo Script

Recommended 5-minute demonstration sequence:

- Start server: python server.py — show active endpoints in terminal

- Open dashboard.html — show empty live feed and blank world map

- Run browser profile: python client.py --profile browser — low score, green pin on map

- Run bot profile: python client.py --profile bot — medium score, amber pin appears

- Run scanner profile: python client.py --profile scanner — high score, red pin on map

- Hover a map pin — show popup with city, country, ISP, ASN, and threat score

- Show Top Countries chart and ISP/ASN table in dashboard

- Open honeypot_logs.json — show full geo-enriched JSON record

- Explain threat score breakdown: header signals + geolocation signals combined

The world map with colour-coded pins is the most visually compelling demo element — run all 4 profiles before presenting the dashboard for maximum impact.